# TKG Website Development — Weekly Update

Week ending 2026-09-24

Owner: Sakshi & Ankit Srivastava

Framework: Master Baseline v1.0 & Green Y Reconciliation

## Current Status

Pre-launch technical acceptance: PASSED (13/13 test categories, each with a script, a real run ID, and a result you can reproduce). Live production closure: PENDING — 6 gate items remain, each requiring a dated live-environment verification after deployment (listed below).

## Self-correction this week (before Tel had to find it)

While reconciling this week’s evidence against the actual test scripts, we found and corrected two inaccuracies in our own draft report before sending it:

| Item | Previous draft claim | Verified actual result | Correction |
| --- | --- | --- | --- |
| Forms E2E | 6/6 (5 of 7 routes) | 8/8 (all 7 baseline routes + newsletter) | Understated — all 7 routes actually pass, not 5. |
| Search E2E | 22/22 | 20/20 | Overstated — the script defines exactly 20 cases. |

Both were caused by hand-typed example data in the report generator instead of pulling from the actual script output. Fixed at the source (scripts/generate_proof_pdf.py, scripts/generate_acceptance_sheet.py) and re-verified by re-running every audit script against the current codebase on 2026-09-24. All 13 categories below are now traceable line-for-line to a real run.

## Verified evidence (re-run 2026-09-24, all against current code)

| Test | Result | Evidence |
| --- | --- | --- |
| Mobile | 16/16 PASS | scripts/audit-mobile.ts — 360–768px, 0 horizontal overflow |
| Forms E2E | 8/8 PASS | scripts/smoke-forms.ts — all 7 baseline routes + newsletter, local test recipients |
| Search | 20/20 PASS | scripts/smoke-search.ts |
| Metadata | 17/17 PASS | scripts/audit-metadata.ts |
| Canonicals | 17/17 PASS | scripts/audit-canonicals.ts — 100% self-referencing to telkganesan.com |
| Schema (JSON-LD) | 18/18 VALID | scripts/audit-schema.ts |
| Sitemap | 37/37 PASS | scripts/audit-sitemap.ts |
| Indexability | 21/21 PASS | scripts/audit-indexability.ts |
| GA4 (technical) | 51/51 PASS | scripts/audit-analytics.ts — consent gating, PII scrubbing; not a legal compliance opinion |
| Conversion taxonomy | 8/8 PASS | scripts/audit-analytics.ts |
| Performance (pre-launch baseline) | 17/17 PASS | scripts/audit-performance.ts — LCP 1.1–1.6s, INP <65ms, CLS 0.01–0.03 |
| Accessibility (defined checks) | 27/27 PASS | scripts/audit-accessibility.ts — not a full WCAG conformance audit |
| Build/deployment readiness | 14/14 PASS | scripts/smoke-production-release.ts |

0 defects identified across the defined acceptance tests.

## Explicitly not claimed (to avoid overreach)

- Real production mailboxes are not yet configured — all 7 routes still deliver to @localhost.test test addresses. Production acceptance requires named owners with written acknowledgment before go-live (tracked separately in docs/FORM_DELIVERY_AUDIT_2026-09-22.md).

- Legal GDPR/CCPA compliance — not assessed; only technical consent-gating logic was tested.

- Full WCAG conformance — not claimed; only the defined launch checks passed.

- Live production performance, live GA4 receipts, live indexing — none of this can be verified until the site is actually deployed with real environment variables.

## Production Go-Live Closure Gate — still PENDING

| Gate item | Current evidence | Required live verification | Owner | Target date | Escalation date | Fallback |
| --- | --- | --- | --- | --- | --- | --- |
| Production env variables (Atlas DB, Postmark, GA4) | Host provisioning checklist ready | Inject live values, verify app boots | Ankit | [DATE] | [DATE] | [Fallback owner/action] |
| Live form + newsletter delivery | 8/8 passed against local test recipients | Verify real owner mailboxes + written acceptance | Ankit | [DATE] | [DATE] | [Fallback owner/action] |
| Live GA4 + conversion events | Consent/event logic passed technically | Confirm live GA4 receipts | Ankit | [DATE] | [DATE] | [Fallback owner/action] |
| Post-deploy production smoke | 14/14 build/readiness passed | Run live-origin smoke test | Ankit | [DATE] | [DATE] | [Fallback owner/action] |
| Live performance validation | Pre-launch baseline passed | Run live URL Core Web Vitals test | Ankit | [DATE] | [DATE] | [Fallback owner/action] |
| Final production sign-off | Pre-launch acceptance passed | Close only after all rows above have dated evidence | Ankit | [DATE] | — | — |

## Next Actions

- Confirm real owner mailboxes for all 7 inquiry routes and obtain written acceptance — Owner: Ankit, Target: [DATE]

- Inject production environment variables and verify boot — Owner: Ankit, Target: [DATE]

- Deploy to production and run the live-origin smoke test — Owner: Ankit, Target: [DATE]

- Capture live GA4 receipts and live Core Web Vitals evidence — Owner: Ankit, Target: [DATE]

- Close the release only after every row in the gate table above has dated, live evidence — Owner: Ankit, Target: [DATE]

FINAL STATUS: PRE-LAUNCH TECHNICAL ACCEPTANCE = PASSED. LIVE PRODUCTION CLOSURE = PENDING.